WORK PROPOSAL & MVP TECHNICAL ROADMAP

Project Name: Raj Exam AI

Prepared For: iStart Rajasthan Evaluation Committee / Incubator Review

Document Type: Project Work Proposal & Implementation Specification

Target Launch Audience: RPSC, REET, Rajasthan Police, CET, and Patwari Aspirants (15 Lakh+ Annual Active Candidates)

1. Project Overview & Business Case

1.1 The Problem

Over 15 Lakh students across Rajasthan prepare for state competitive examinations annually. Candidates spend 1.5 to 2 hours daily navigating verbose newspaper articles, long YouTube video streams, and unorganized Telegram channels to gather state-specific Current Affairs and General Knowledge (GK). This creates preparation fatigue and reduces study time available for high-weightage core subjects like Mathematics and Reasoning.

1.2 Proposed Solution

Raj Exam AI is an automated micro-learning portal. Every night at 11:30 PM IST, an automated background pipeline fetches official government press releases (DIPR Rajasthan) and news feeds, parses them using AI into a concise 2.5-minute Hindi audio script, generates 5 retention-focused MCQs, and updates a simple web application for aspirants to consume daily in under 3 minutes.

1.3 Key Value Highlights

- Zero Per-User LLM Cost: The AI pipeline executes once per day via an automated batch cron job. All users consume pre-rendered static database outputs, keeping operational costs under ₹2/day.

- Monetization Model (B2B Coaching Sponsor Banners): High-intent student traffic is monetized through top-placed dynamic banner ads sponsored by local coaching institutes in Rajasthan (e.g., Springboard, Kalam, Utkarsh).

- iStart Program Alignment: High-impact EdTech innovation serving rural and urban youth across all 50 districts of Rajasthan with zero inventory overhead.

2. Scope of Work (MVP Deliverables)

| Component | Scope Description |
| --- | --- |
| Authentication | Google OAuth 2.0 login/logout flow via Supabase Auth. |
| Monetization Slot | Dynamic top-level sponsorship banner displaying coaching center announcements. |
| Audio Engine | HTML5 audio player for today's 2.5-minute digest with speed controls (1.0x, 1.25x, 1.5x). |
| Interactive Quiz | 5 multiple-choice questions with instant visual feedback (Green for correct, Red with explanation for wrong). |
| Social Distribution | One-click WhatsApp & Telegram share button with pre-filled promo text and application link. |
| Automated Pipeline | Node.js daily cron job to scrape news, invoke Gemini AI, store output, and update Supabase. |

Note: Features such as historical calendar date selection, user streak counters, and monthly PDF e-book downloads are excluded from the initial MVP scope and reserved for Phase 2.

3. Technology Stack & Infrastructure

[Cron Job @ 11:30 PM IST] ──► [News Scraper (DIPR + RSS)] ──► [Gemini 1.5 Flash AI]

│

[User UI (Next.js)] ◄── [Supabase DB & Storage] ◄── [OpenAI TTS-1 / MP3 Engine]

- Frontend Framework: Next.js 14+ (React), Tailwind CSS, Lucide Icons (Mobile-responsive, lightweight for low-bandwidth networks).

- Backend API: Node.js with Express.js REST API.

- Database & Auth: Supabase (PostgreSQL + Google OAuth 2.0).

- File Storage: Supabase Storage Bucket (hosting daily .mp3 audio files and banner graphics).

- AI Processing Model: Google Gemini 1.5 Flash (or OpenAI GPT-4o Mini) for single daily batch extraction.

- Text-to-Speech Engine: OpenAI tts-1 / ElevenLabs (Primary) with Browser Web Speech API as fallback.

- Automation Scheduler: GitHub Actions or Node Cron (Triggered daily at 11:30 PM IST).

4. Cost Structure & Budget Breakdown

- AI Prompt Processing (Gemini 1.5 Flash): ~$0.01 / day (1 daily call).

- Audio Generation (OpenAI TTS-1): ~$0.03 / day (~400 words per script).

- Database & Web Hosting: ₹0 (Utilizing Vercel & Supabase Free Tiers).

- Total Estimated Operating Cost: Less than ₹120 / month across all users